# Business Requirements Document (BRD) — FitNexx

Version: 2.0 Status: Draft — written against a working prototype; no revenue, no accounts, no users yet

## 1. Executive Summary

FitNexx has a product and no business yet. The prototype demonstrates the core mechanic (adaptive training plans built on logged performance) and a full pricing structure ($0 / $19 / $59 per month) — but there is currently no way to collect a single dollar, no way for a user’s data to survive switching devices, and one of the three paid tiers has no delivery mechanism behind it. This document exists to force a decision on sequencing: what has to be true before FitNexx can ethically and technically charge someone money, and in what order.

The short version: accounts and a real backend come before billing, not after — selling a subscription to a product that can lose the customer’s data is the fastest way to generate refunds and reputational damage, not revenue.

## 2. Business Objectives

| Objective | Illustrative target (placeholder — not validated) | Why it matters |
| --- | --- | --- |
| Convert free (Starter) to paid (Trained) | No baseline exists pre-launch; establish one in the first 90 days post-launch, then set a real target | Starter alone generates $0 — this is the entire revenue engine |
| Minimize logging friction | Time-to-first-set < 2 min (see PRD Section 2) | Every extra tap between finishing a set and logging it is a churn risk |
| Prove the adaptive-plan mechanic before overselling it | Zero unresolved “the plan didn’t adjust” support tickets in first cohort | The entire pricing premium over competitors (see MRD Section 3) rests on this being real, not aspirational copy |
| Resolve the Coached tier before it does damage | Either a working fulfillment path or removal from pricing within one release cycle | Selling a $59/month tier with no delivery mechanism is a refund and trust liability today |

Illustrative targets above are placeholders for a planning conversation, not commitments — they should be replaced with real numbers once there’s a cohort to measure.

## 3. Stakeholders — RACI

| Function | Accounts/Backend (P2-1/P2-2) | Billing (P2-3) | Coached fulfillment (P2-4) | Pricing decisions |
| --- | --- | --- | --- | --- |
| Product | A | C | A | R |
| Engineering | R | R | C | I |
| Finance | I | A | C | A |
| Marketing | I | I | I | C |
| (Future) Coaching ops | I | I | R | I |

R = Responsible, A = Accountable, C = Consulted, I = Informed. No formal org exists yet — this table describes functions that need an owner, not confirmed headcount.

## 4. Current State vs. Target State

|  | Current (As-Is) | Target (To-Be) | Gap owner |
| --- | --- | --- | --- |
| Hosting | Static files, deployable to GitHub Pages | Hosted app with backend | Engineering |
| Accounts | None — device-local only | Email/OAuth accounts | Engineering |
| Data | Browser localStorage, single device, no backup | Synced database, multi-device, backed up | Engineering |
| Billing | None — pricing page is display-only | Live subscriptions (Stripe or equivalent), test mode validated | Finance + Engineering |
| Coached tier | Priced at $59/mo, zero fulfillment | Either a real coach-review workflow or removed from pricing | Product |
| Legal | None | Terms of service + privacy policy, linked from footer | Product + (outside counsel) |

The gap between these columns is the business requirement set. This is a validated concept with a build problem, not a finished product with a growth problem — every objective in Section 2 is blocked until the gaps above close.

## 5. Business Requirements

Priority uses MoSCoW (Must/Should/Could/Won’t for this phase).

| # | Requirement | Priority | Acceptance signal |
| --- | --- | --- | --- |
| BR-1 | Monetization must go live | Must | A real card can be charged, in test mode first, then production |
| BR-2 | Free tier must be genuinely useful, not a paywall trap | Must | Starter holds up feature-for-feature against Strong’s free tier (unlimited logging, no time cap) — see MRD Section 3 |
| BR-3 | Data portability (CSV/JSON export) | Must | Already promised on the pricing page under Trained; must be real before launch, not aspirational |
| BR-4 | Coached tier needs a fulfillment decision | Must | Either a minimal coach-assignment/video-review workflow ships, or the tier is pulled from pricing |
| BR-5 | Legal basics | Must | ToS + privacy policy live; FAQ’s data-location answer updated to match reality once accounts ship |
| BR-6 | Support process for data-loss complaints during the localStorage-only period | Should | A documented response (even if the honest answer is “we can’t recover it”) exists before launch traffic arrives |

Nothing below Must has been scoped yet — that’s intentional. Adding Should/Could items before the Musts are resourced is how a five-person build turns into a fifteen-person backlog no one finishes.

## 6. Assumptions

- Pricing ($0/$19/$59) is a starting hypothesis, not validated against willingness-to-pay research — see MRD Section 6 for why this specifically needs revisiting

- The adaptive-plan mechanic is assumed technically buildable at the scope implied by the Method page’s Assess/Build/Adapt framing — this needs an engineering spike to confirm before it’s promised further in marketing copy

- Initial audience is individual self-coached lifters, not gyms or trainers managing multiple clients — a B2B/seat-based model is a plausible future direction, explicitly not assumed in this phase

## 7. Constraints

- No backend exists today; every Must-priority requirement in Section 5 depends on Engineering capacity being allocated to P2-1/P2-2 (PRD Section 8) before anything else

- Coached-tier economics are unknown until a fulfillment model is chosen (contracted coaches vs. in-house vs. async-only)

- Implied team size (based on current build scope) is small — sequencing matters more than parallelizing; see Section 9 for the recommended order

## 8. Risk Register

| Risk | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| Billing ships before accounts/backend are solid | Medium | High — users pay for a product that can lose their data | Hard sequencing gate: P2-1/P2-2 complete and tested before P2-3 begins | Engineering + Product |
| Coached tier sold with no delivery | High (already true today) | High — refunds, support burden, trust damage | Pull from pricing now, or fast-track a minimal fulfillment workflow before any marketing push | Product |
| Starter tier too limited relative to Strong’s free tier | Medium | Medium — poor top-of-funnel conversion | Benchmark Starter against Strong’s exact free-tier limits before launch, not after churn data arrives | Product |
| “Adaptive plan” marketing claim outpaces actual logic | Medium | High — product/marketing mismatch is a refund and credibility risk | Keep Method-page and pricing-page claims scoped strictly to what P2 engineering confirms is built | Marketing + Engineering |
| No analytics at launch | High (currently true) | Medium — flying blind on every objective in Section 2 | P2-6 (event tracking) ships before or alongside P2-1, not after | Engineering |

## 9. Recommended Phased Rollout

Sequencing, not a dated timeline — dates depend on resourcing not yet committed:

- Phase 0 (now): Prototype as-is. No changes to scope, used for validation/demo only.

- Phase 1: P2-2 (backend) → P2-1 (accounts) → P2-6 (analytics, in parallel with P2-1). Nothing is sold yet.

- Phase 2: P2-3 (billing) goes live only after Phase 1 is fully tested end-to-end (PRD Section 9 release criteria). BR-5 (legal) must land in this phase, not after.

- Phase 3: P2-4 (Coached fulfillment) — either built properly here, or the tier stays off pricing until it is.

## 10. Success Criteria (business-level)

- Payment processing live and reconciling correctly against Stripe’s dashboard with zero manual intervention

- Starter → Trained conversion rate has an established baseline (first real data point, not a pre-launch guess)

- Support tickets tagged “data loss” trend to zero once P2-1/P2-2 ship

- Coached tier has a working fulfillment path or is off the pricing page — no state in between is acceptable past one release cycle

## 11. Sign-off

| Function | Name | Approved |
| --- | --- | --- |
| Product |  | ☐ |
| Engineering |  | ☐ |
| Finance |  | ☐ |

Placeholder table — fill in once this moves from draft to a real internal review.